## Slide 1: Milestone 1
Decide upon game design
TEST – Majority of team agreed on one single game design

## Slide 2: Milestone 2
Finalise Game Design
TEST – Working design document produced, majority of team happy with design

## Slide 3: Milestone 3
Produce Game User Interface
TEST – User Interface finalised

## Slide 4: Milestone 4
Produce Alpha Version
  Game will be split into several smaller units
  Unit testing carried out by programmers
  TEST - This deliverable will be met when all unit tests are passed

## Slide 5: Milestone 5
Produce Beta Version Of Game
  The first time all units compiled together
  Inevitable it will contain some bugs
  TEST – Game meets basic requirements of design document

## Slide 6: Milestone 6
Produce Final Version Of Game
  The release version of the game
  Can only be delivered when game has passed all tests
  This will be given to the Client
TEST – All testing completed, game meets design